# Installation Qualification Template

- Introduction

  - Objectives

The objective of Installation Qualification (IQ) testing is to demonstrate that the solution is installable under normal expected conditions with acceptable and expected output results.

  - Scope

IQ testing involves deploying the solution in scenarios that are defined in the Nymi Design/Configuration Specifications document.

  - Assumptions

- A reliable network connection exists between each component in the environment.

- The tester has access to Nymi Connected Worker Platform documentation.

  - Exclusions

- Acronyms and References

  - Acronyms and Definitions

| Acronyms and Definitions |  |
| --- | --- |
| AC | Acceptance Criteria |
| CFR | Code of Federal (US) Regulations |
| cGxP | Abbreviation which includes current Good Manufacturing, Clinical and Laboratory Practices |
| CS | Configuration Specification |
| CSV | Computer Systems Validation |
| DS | Design Specification |
| FS | Functional Specification |
| GUI | Graphical User Interface |
| IQ | Installation Qualification |
| LAN | Local Area Network |
| OQ | Operational Qualification |
| PQ | Performance Qualification |
| SOP | Standard Operating Procedure |
| URS | User Requirements Specification |

  - References

| References |  |
| --- | --- |
| 21 CFR | Part 11, Part 210 |
| GAMP5 | Guide for Validation of Automated Systems |
| URS | URS for Biometric MES System |
| FS | NYMI FS-001 |
| DS/CS | NYMI CS-001 |

- Responsibilities

  - System Owner

To provide all required documentation, create the performance qualification testing document, and to provide a functional test environment.

  - System Validation Tester

To perform the qualification testing and record the results in this document.  Documenting any issues that are encountered.

- System Description

NES and AD servers reside in the same domain as do the user terminals. The configuration falls into GAMP5 Category 3.

- Test Procedure

  - General

| System Name: | nes.domain.com |  |  |  |
| --- | --- | --- | --- | --- |
| Test Title: | Installation Qualification of CWP |  |  |  |
| Purpose: | Verify that the solution is installable in a virtual IT Infrastructure |  |  |  |
| Test Reference: |  | IQ-001 | Test Run #: | 01 |
| Tester name: |  | Deb Claudio | Execution Date: | 04-17-2025 |

| URS tested: URS-001, URS-002 Functional Specification: FS-CFG-001, FS-CFG-010 Environment details: NES and AD server reside in the same domain and are hosted on virtual Windows 2016 servers |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step# | Procedure | Expected Result | Actual Result | Pass/Fail |
|  | NEE component deployments: |  |  |  |
| 1 | Satisfy prerequisite requirements. | Supported configuration is in place and certificates have been obtained. | AD configured, Windows server in place, certificates obtained | Pass |
| 2 | Install IIS and ASP.NET, as documented. | IIS installation completes without error. | IIS installation completed successfully. | Pass |
| 3 | Import the TLS certificate, as documented. | TLS certificate import succeeds without error. | Certificate imported without error. | Pass |
| 4 | Add HTTPS bindings in IIS, as documented. | HTTP bindings are created by using the TLS certificate. | HTTP bindings created successfully. | Pass |
| 5 | In IIS, create an Application Pool for Authentication Service as documented. | Application Pool is created in IIS. | Application Pool is created in IIS | Pass |
| 6 | In IIS, Verify the Authentication Configuration as documented. | Authentication Configuration is verified. | Authentication Configuration is verified. | Pass |
| 7 | Secure IIS as documented | Default.htm is disabled and HTTP Response Headers is configured. | Default.htm is disabled and HTTP Response Headers is configured. | Pass |
| 8 | Import and configure the certificates, as documented. | Fullchain certificate import and configuration completes without error. | Fullchain certificate import and configuration completes without error. | Pass |
| 9 | Install the NES software using the wizard, as documented. | Installation process installs the prerequisite software and the NES software without error. | Prerequisite software installation completed without errors. | Pass |
| 10 | Configure NES with NTS as documented. | NES configuration completes without error. | NES configuration with NTS completed. | Pass |

| System Name: | nes.domain.com |  |  |  |
| --- | --- | --- | --- | --- |
| Test Title: | Installation Qualification of CWP |  |  |  |
| Purpose: | Verify that the NES is installable in a multidomain/multi-forest environment. |  |  |  |
| Test Reference: |  | IQ-002 | Test Run #: | 01 |
| Tester name: |  | Deb Claudio | Execution Date: | 04-17-2025 |

| URS tested: URS-003 Functional Specification: FS-CFG-03, FS-CFG-04 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step# | Procedure | Expected Result | Actual Result | Pass/Fail |
|  | CWP component deployments: (Follow Nymi CWP Deployment Guide): |  |  |  |
| 1 | Satisfy prerequisite requirements. | Supported configuration is in place and certificates have been obtained. | AD configured, Windows server in place, certificates obtained | Pass |
| 2 | Install IIS and ASP.NET, as documented. | IIS installation completes without error. | IIS installation completed successfully. | Pass |
| 3 | Import the TLS certificate, as documented. | TLS certificate import succeeds without error. | Certificate imported without error. | Pass |
| 4 | Add HTTPS bindings in IIS, as documented. | HTTP bindings are created by using the TLS certificate. | HTTP bindings were created successfully. | Pass |
| 5 | Create the CRL directory, as documented. | Directory creation succeeds. | Directory is created. | Pass |
| 6 | Import and configure the certificates, as documented. | Full chain certificate import and configuration completes without error. | Full chain imported and configured successfully. | Pass |
| 7 | Install the NES software using the wizard, as documented. | Installation process installs the prerequisite software and the NES software without error. | Prerequisite software installation completed without errors. | Pass |
| 8 | Configure NES with multiple domains as documented. | NES configuration completes without error. | NES configuration with multiple domains completed. | Pass |

| System Name: | nes.domain.com |  |  |  |
| --- | --- | --- | --- | --- |
| Test Title: | Installation Qualification of CWP HA |  |  |  |
| Purpose: | Verify that the solution supports high availability |  |  |  |
| Test Reference: |  | IQ-003 | Test Run #: | 01 |
| Tester name: |  | Deb Claudio | Execution Date: | 04-17-2025 |

| URS tested: URS-029 Functional Specification: FS-CFG-002 |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step# | Procedure | Expected Result | Actual Result | Pass/Fail |
| 1 | Review the High Availability Architecture in the Nymi Connected Worker Platform Deployment Guide. | High Availability Architecture is specified in the guide. | Documentation is reviewed. | Pass |
| 2 | Configure load balancers for high availability deployment. | Load balance configuration succeeds. | Load balance is successfully configured. | Pass |
| 3 | Perform SQL Database configuration for High Availability. | Configuration succeeds. | SQL database is successfully configured. | Pass |

| System Name: | nes.domain.com |  |  |  |
| --- | --- | --- | --- | --- |
| Test Title: | Installation Qualification of CWP in iOS |  |  |  |
| Purpose: | Verify that the user can install the Nymi Application in the iOS terminals |  |  |  |
| Test Reference: |  | IQ-004 | Test Run #: | 01 |
| Tester name: |  | Deb Claudio | Execution Date: | 04-17-2025 |

| URS tested: Functional Specification: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step# | Procedure | Expected Result | Actual Result | Pass/Fail |
| 1 | Follow instructions from the Deployment Guide how to obtain the Nymi Application to MDM (Mobile Device Management) | The Nymi Application is successfully obtained on the MDM. | The Nymi Application is successfully obtained in the MDM. | Pass |
| 2 | Deploy the Nymi Application to iOS terminals | The Nymi Application is successfully deployed on all iOS terminals. | The Nymi Application is successfully deployed on all iOS terminals. | Pass |

| System Name: | nes.domain.com |  |  |  |
| --- | --- | --- | --- | --- |
| Test Title: | Installation Qualification of CWP in iOS |  |  |  |
| Purpose: | Verify that the user can install the Nymi Calibration tool in the iOS terminals. |  |  |  |
| Test Reference: |  | IQ-005 | Test Run #: | 01 |
| Tester name: |  | Deb Claudio | Execution Date: | 04-17-2025 |

| URS tested: Functional Specification: |  |  |  |  |
| --- | --- | --- | --- | --- |
| Step# | Procedure | Expected Result | Actual Result | Pass/Fail |
| 1 | Follow instructions from the Deployment Guide how to obtain the Nymi Calibration tool through TestFlight | The Nymi Calibration tool is successfully obtained in the iOS terminal. | The Nymi Calibration tool is successfully obtained in the iOS terminal. | Pass |
| 2 | Deploy the Nymi Calibration tool to iOS terminals | The Nymi Calibration tool is successfully deployed on all iOS terminals. | The Nymi Calibration tool is successfully deployed on all iOS terminals. | Pass |